What was done, when, what for and howit was tested (sort of support for the main chapter of my thesis)

ca. November – implementing a simple TAP port emulator in order to have some possibility of making functional testbenches (i.e. If our device fails, we connect it with this model and run a testbench). Pretty useful + it seems to work. Wrote a special testbench basing on figures from IEEE 1149.1 specification.

December – starting to write the actual TAP controller. Right now, it should do something to prove that it works: read DevId or just bypass everything. First tests should give some results visible in SignalTap or ChipScope (unless it is not enabled in ISE's web edition).

January – First tests ran on De2-115 board at work. Project didn't run as predicted, therefore TAP emulator was used to verify the design. Moreover, Windows version of Quartus is hopeless, but I've already mentioned it billion times.

February – Starting tests on Spartan-3E board (stopped for a moment because I ran out of goldpins and it's weekend). Ported project to Spartan-3E evalboard. Maciek, thanks for lending the board if you happen to read it!